BH-CHAT-PRD-001

Product Requirements Document

Belize Hotels

Chat.

One chat platform across the group’s Belize hotels: the same flow and systems, with a knowledge base per property. It evolves in three phases, from a lead-capturing concierge to a conversational interface that books direct in Opera.

| PORTFOLIO The group’s Belize hotels | PREPARED BY Growaton |
| --- | --- |
| VERSION 3.2 · Draft | DATE May 30, 2026 |
| OWNER [Group product lead · email] | REVIEWERS [Stakeholder names] |

SECTION 00

00  Stakeholders & RACI

Three parties deliver and run the platform: Growaton owns the product, Redtech builds it, and each hotel’s operators run it locally.

| Workstream | Growaton | Redtech | Hotels |
| --- | --- | --- | --- |
| Product ownership & requirements | A / R | C | C |
| Engineering & integrations | A | R | I |
| Operations: knowledge base, voice, escalation | C | I | A / R |
| Per-property rollout & go-live | R | C | A |

R = Responsible  ·  A = Accountable  ·  C = Consulted  ·  I = Informed. Growaton owns product direction and requirements; Redtech delivers engineering and the system integrations; each hotel’s operators implement and run the platform locally: knowledge base, brand voice, and guest escalation.

SECTION 01

01  Executive summary

The group operates several luxury hotels across Belize, among them Itz’ana on the coast at Placencia and Ka’ana inland near San Ignacio. All sit under the same ownership and leadership, run on the same systems, and keep their own operations team at each property. Each property’s website chat already works as a lead-capturing concierge: it qualifies guests, captures leads (including group and wedding enquiries), and routes them to the CRM, where a person follows up. Nothing is automated beyond capture today.

This PRD defines one shared chat platform for the whole portfolio. The conversation concept, the flow, and the underlying systems are built once and shared. The only thing that differs per property is the knowledge base, owned by that property’s operators: the rooms, activities, property facts, and brand voice. Itz’ana’s knowledge base knows beach villas and the barrier reef; Ka’ana’s knows jungle suites and the Maya sites. Same bot, same flow, different knowledge.

The work runs in three phases. Phase 1 lets the chat guide directly, serving content-page links while a guest explores and an iHotelier booking link once intent is clear, backed by a per-property knowledge base. Phase 2 replaces those links with native integration to the group’s Opera (Oracle Hospitality) PMS, so availability and booking happen in the conversation, with payment taken through a gateway vendor’s APIs. Phase 3 turns the chat into the interface, a conversational canvas, and a proactive concierge.

THE THESIS Build once, deploy everywhere. The engine, the booking integration, and the canvas are shared across the portfolio; only the knowledge base is per property, owned by each property’s operators. Each phase moves the group further from third-party dependence: from human-only escalation, to guided links, to booking natively in Opera.

SECTION 02

02  Background & context

The portfolio

The group runs several luxury hotels in Belize, each with a distinct setting and experience. Itz’ana is beachfront in Placencia, with beach villas, penthouses with plunge pools, a marina, the Coral Caye private island, and barrier-reef activities. Ka’ana is an inland jungle retreat near San Ignacio: a different landscape, different activities, the same luxury standard. Other properties share the model.

Shared ownership, shared systems, different operators

Ownership and executive leadership are shared across the portfolio, and every property runs on the same systems: a common CRM and the Opera (Oracle Hospitality) PMS. What differs is the operations team at each property. That mix is exactly why a shared platform is the right design. Shared leadership and shared systems mean the platform is decided and built once, while each property’s operators own the layer that should be local: the knowledge base, the brand voice, and guest escalation.

Current state (today)

Each property’s chat already operates as a lead-capture concierge: it qualifies guests, captures contact details, and handles group and wedding enquiries. Every lead is pushed to the CRM, where the property’s team follows up. Nothing is automated beyond capture. There is no booking integration today, and the chat does not yet send guests anywhere to book.

The path forward

Two moves open the way. In the near term, the chat can guide guests with links, sending them to content pages on the website while they explore and to iHotelier (the booking engine) once booking intent is clear. This reduces how often a human is needed. In time, iHotelier is replaced by native integration with Opera, bringing availability and booking into the conversation, with payment handled through a gateway vendor whose APIs give the flexibility to charge in-conversation.

Per-property knowledge base

The knowledge base is the one genuinely per-property component: rooms, rates context, activities, property facts, logistics, and brand voice, authored and kept current by each property’s operators. The engine that queries it, the flow that calls it, and the systems it books against are shared. Onboarding a new hotel is largely a matter of authoring its knowledge base and voice profile.

SECTION 03

03  Problem statement & opportunity

Each property’s chat captures leads well, but the same limitations cap value across the portfolio:

■  Everything escalates. The chat captures a lead and routes it to the CRM, but every next step (answering a detailed question, pointing to the right room, moving toward a booking) waits on a person.

■  No booking path of its own. The chat can’t yet send a guest to the right place to book; booking happens entirely through human follow-up, losing momentum at peak intent.

■  Blind to live data. No availability, no returning-guest recognition, and no knowledge base to answer a specific question (“how long is the horseback ride?” at Itz’ana, or the cave-tubing trip at Ka’ana).

■  A widget, not the interface, and impersonal. The chat sits in a corner; it can’t show a room, surface a calendar, or guide the eye, and offers no live personalization.

And one portfolio-level limitation: solving these per property, separately, would multiply cost and fragment quality. The opportunity is to solve them once, on a shared platform, and let every hotel inherit the result.

| Capability | Today | Destination (Phase 3) |
| --- | --- | --- |
| Next step | Always escalates to a person | Chat guides, answers, and books |
| Knows the guest | Captures contact | Recognizes returning guests (name, year, room type) |
| Sees inventory | No | Live in Opera: rooms and rates, per property |
| Books | Human follow-up only | Native in Opera, in the conversation |
| Interface role | Corner widget | Conversational canvas that drives the whole page |
| Across properties | Built / tuned per site | One platform, per-property knowledge base |

SECTION 04

04  Goals & non-goals

Goals

■  One shared platform across the portfolio. Build the conversation engine, booking integration, and canvas once; deploy to every property.

■  A knowledge base per property, owned by that property’s operators: rooms, activities, facts, and brand voice.

■  Guide before you escalate. Let the chat serve the right link, whether a content page or a booking, and answer questions itself, reserving escalation for high-value and complex cases.

■  Native Opera booking. Move from interim iHotelier links to direct availability and booking in Opera, with payment via a gateway vendor’s APIs.

■  Conversational canvas & concierge. Turn the chat into the primary interface and a proactive concierge.

■  Protect each property’s brand voice and the human escape hatch for high-value moments.

Non-goals

■  A separate build per property. Multi-property is the whole point, delivered as shared infrastructure rather than many projects. The per-property work is the knowledge base, not the engine.

■  Generalizing beyond the group’s portfolio. This is a platform for these hotels, not a product to sell to other operators.

■  Removing the human entirely. Weddings, group buyouts, and milestone moments still escalate to the property’s team; the goal is to escalate less often, not never.

■  Replacing Opera or the CRM. We integrate; we do not replace. Payment runs through a gateway vendor, not an in-house system.

■  Voice or audio chat and a full marketing-site redesign are both out of scope.

SECTION 05

05  Success metrics

Metrics are tracked per property and in aggregate. Lead capture is the baseline, so targets move downstream toward guidance, conversion, and control. Targets are illustrative pending a measured baseline at each property.

| Metric | Today | Phase 1 | Phase 2 | Phase 3 |
| --- | --- | --- | --- | --- |
| Properties live on the platform | 0 | 1 (pilot) | Majority | All |
| Conversations resolved without escalation | ~0% | >40% | >65% | >75% |
| Lead quality (% with full contact) | Measure | +15% | +25% | +35% |
| Chat-attributed booking rate | Measure | +10% | +30% | +50% |
| Bookings completed in-conversation (Opera) | 0% | 0% | >60% | >80% |
| Distribution-fee savings on direct bookings | n/a | n/a | Track | Track |
| Returning-guest recognition rate | 0% | >70% | >75% | >80% |

Definitions. Resolved without escalation = the guest got what they needed (answer, link, or booking) without the property’s team stepping in. In-conversation booking = a reservation completed natively in Opera without leaving the chat/canvas, only possible from Phase 2. Chat-attributed = a booking made within 7 days of a chat by the same identifiable guest (via an iHotelier link in Phase 1, natively in Opera from Phase 2).

SECTION 06

06  Product phases

Three phases, built once and rolled out across the portfolio. Each is typically piloted on one property, then extended, where the per-property work is the knowledge base, not the engine. Today’s starting point, in which the chat captures leads to the CRM and a person follows up, is described in Section 02.

6.1  Phase 1: Guided links & knowledge base

Goal.

The chat stops escalating everything. It guides the guest with the right link at the right moment (content pages while exploring, an iHotelier booking link once intent is clear) and answers questions from the property’s knowledge base, reserving human escalation for high-value and complex cases.

Functional requirements:

| ID | Requirement | Priority |
| --- | --- | --- |
| F1.1 | Read intent and serve the right link: content page while exploring, iHotelier when booking intent is clear. | Must |
| F1.2 | Answer room, activity, property, and logistics questions from the property knowledge base. | Must |
| F1.3 | Recognize a returning guest by name, year of last visit, and room type (and nothing more). | Should |
| F1.4 | Continue capturing and enriching leads in the CRM; escalate to the property’s team when it matters. | Must |
| F1.5 | Return a local weather forecast for itinerary suggestions. | Could |

Notes.

■  Booking still happens off-site in Phase 1, via an iHotelier link. The win is that the chat now decides when to send it, and handles exploration and questions itself.

■  The knowledge base is per property; the engine is shared. The same retrieval answers the horseback-ride question at Itz’ana and the cave-tubing question at Ka’ana; it just queries a different knowledge base.

■  Returning-guest recognition is deliberately narrow. It surfaces only the guest’s name, the year of their last visit, and their room type, enough for a warm “welcome back.” It exposes no booking details, contact data, or anything else; managing an existing reservation goes through the property’s team.

Effort estimate:

5 to 9 weeks for the shared build on the pilot property; subsequent properties add a knowledge base, not an engine.

6.2  Phase 2: Native Opera booking

Goal.

Replace the iHotelier link with native integration to the group’s Opera (Oracle Hospitality) PMS, so the guest sees live availability and completes a booking inside the conversation, with the reservation written directly to Opera and payment taken through a gateway vendor’s APIs.

Why links give way to native integration.

Phase 1’s iHotelier link is an interim path: it still sends the guest off-site through a third party. Native Opera integration brings availability and booking into the conversation, for better experience, better data, and better margin on direct business. Payment runs through a gateway vendor chosen for the flexibility its APIs give to charge in-conversation.

| Dimension | Phase 1 (iHotelier link) | Phase 2 (native Opera) |
| --- | --- | --- |
| Availability | Seen on iHotelier’s site | Live in the conversation, from Opera |
| Booking write | On iHotelier | Direct to Opera (OHIP) |
| Payment | Third-party, off-site | Gateway vendor APIs, in-conversation |
| Experience | Link out of chat | Completed in chat / canvas |
| Data & economics | Shared with third party | Owned end-to-end; better direct margin |
| Control of errors | Third party owns them | The group owns them; needs robust handling |

Functional requirements:

■  F2.1. Read live availability and rates from Opera.

■  F2.2. Create, read, and modify reservations directly in Opera via OHIP.

■  F2.3. Take payment through the gateway vendor’s APIs and confirm the charge.

■  F2.4. Confirm the booking and surface confirmation in the conversation.

■  F2.5. Handle failure modes the group now owns: rate changes, sold-out races, payment declines, partial failures, daily reconciliation.

■  F2.6. Retire the iHotelier link once native booking is proven; keep it as a fallback during cutover.

Dependencies & effort.

Gated on confirmed Opera / OHIP integration scope and access, plus payment-gateway-vendor selection and API access. 10 to 16 weeks for the shared build once both are confirmed.

6.3  Phase 3: Conversational canvas & concierge

Phase 3 turns the chat into the primary interface and a proactive concierge. On desktop, the chat becomes a persistent column on the right that drives the main content area; the canvas on the left fades between views (room, live availability, booking, payment) as the guest answers. On mobile, the chat leads and content appear as inline cards. The same platform then extends into concierge behavior: weather-aware itinerary suggestions, pre-arrival outreach, a localized Spanish flow, real-time changes, and multi-channel reach (web, WhatsApp, SMS, in-room).

It depends on Phase 2’s live data and native booking (the canvas is the surface that makes in-conversation booking feel effortless), so it follows once Phases 1 and 2 are in flight.

DETAILED PRD TO FOLLOW Phase 3 is described here at a high level only. A dedicated PRD for the conversational canvas and concierge will be developed later, once Phases 1 and 2 are underway and their metrics can inform the design.

SECTION 07

07  Technical requirements

Architecture: shared engine, per-property configuration

One codebase serves the whole portfolio. The conversation engine, link-routing logic, Opera and payment integrations, CRM connection, knowledge-base retrieval, and canvas framework are shared. Each property is a configuration its operators own: knowledge base, brand-voice profile, inventory, and theming. No forks; a fix or feature ships to every property at once.

Integrations (shared systems)

| System | Phase | Purpose | Status / dependency |
| --- | --- | --- | --- |
| CRM | Now | Lead capture, enrichment, escalation | Already integrated |
| Website content pages | 1 | Exploration links the chat serves | Map URLs per property |
| iHotelier (Amadeus) booking engine | 1 | Interim booking link once intent is clear | Confirm in place; retire after Phase 2 |
| Knowledge base (per property) | 1 | Room, activity, property, logistics Q&A | Source + authoring workflow |
| Opera (Oracle Hospitality) PMS / OHIP | 2 | Live availability + native booking | Confirm OHIP scope + access |
| Payment gateway vendor | 2 | In-conversation payment via the vendor APIs | Vendor + API capabilities |
| Weather API | 1 | Forecast for itinerary suggestions | Standard procurement |
| Guest profile (CRM / Opera) | 1+ | Returning-guest recognition (name/year/room) | Source confirmation |
| Activities system | 1-3 | Activity availability + booking | Vendor confirmation |

Payment via a gateway vendor

Payment runs through a third-party gateway vendor. The point is flexibility, not ownership of payment infrastructure: the vendor’s APIs let the chat initiate and confirm a charge inside the conversation, which a hosted third-party checkout would not. Vendor selection and the specific API capabilities needed are a Finance + Product decision.

Per-property knowledge base

The knowledge base is the per-property layer, authored and maintained by each property’s operators: rooms, rates context, activities, facts, logistics, and brand voice. One authoring workflow and one retrieval engine serve all properties; onboarding a new hotel is largely authoring its knowledge base and voice profile.

SECTION 08

08  Timeline

First 90 days (pilot property, Phase 1)

| Weeks | Focus | Deliverable |
| --- | --- | --- |
| 1-2 | Lock decisions | Key decisions documented; OHIP scope/access confirmed; payment vendor + APIs chosen; iHotelier link confirmed; pilot chosen. |
| 3-7 | Build Phase 1 (shared) | Link-routing (content + iHotelier), knowledge base, returning-guest recognition, and CRM enrichment, on the pilot. |
| 6-9 | Pilot QA + soft launch | Live on the pilot; measure escalation rate, lead quality, recognition, link-attributed bookings. |
| 9-12 | Phase 2 kickoff | Begin native Opera build (OHIP) + payment vendor integration. |

Beyond 90 days (portfolio rollout)

| Quarter | Focus |
| --- | --- |
| Q2 | Phase 2: native Opera booking + payment vendor; retire iHotelier links; extend Phase 1 to the next properties. |
| Q3-Q4 | Phase 3: conversational canvas, then concierge capabilities; continue portfolio rollout. |

ROLLOUT ECONOMICS The shared platform means rollout cost drops with each property: the engine is built once on the pilot, and every subsequent hotel is largely a knowledge base, a voice profile, and theming, owned by that property’s operators.